## Slide 1: SNHU Travel Agile Presentation
By: Darius Quick

## Slide 2: Scrum-Agile Team Roles (1)
Project Manager: To be the bridge between the customer’s project desires and the scrum-agile team development by listening to what the customer wants applied to the design and then applying this to the user stories.
Scrum Master: To make sure that the developers and testers are following scrum agile practices and to initiate and coordinate the daily scrum(mostly for less experienced teams).If the Project Master is busy the Scrum Master may help with his role.

## Slide 3: Scrum-Agile Team Roles (2)
Developer: To communicate with the rest of the team what is needed to program the project before beginning each sprint and to create and update the code accordingly during each sprint based on the Product Owner’s user stories and the tester’s test cases.
Tester: To work with the Product Owner to make sure that Test Cases are properly created in line with the User Stories before each sprint and work with the Developer to make sure that the code they create is accurately created and updated during each sprint.

## Slide 4: Six Phases of the Software Development Life Cycle
Concept
Inception
Iteration
Release
Maintenance
Retirement

## Slide 5: Concept
Here, a product owner will determine the scope of the project. If there are numerous projects, they will prioritize the most important ones. The product owner will discuss key requirements with a client and prepare documentation to outline them, including what features will be supported and the proposed end results. It is advisable to keep the requirements to a minimum as they can be added to in later stages. In the concept stage, the product owner will also estimate the time and cost of potential projects. This detailed analysis will help them to decide whether or not a project is feasible before commencing work.

## Slide 6: Inception
Once the concept is outlined, it is time to build the software development team. A product owner will check their colleagues’ availability and pick the best people for the project while also providing them with the necessary tools and resources. They can then start the design process. The team will create a mock-up of the user interface and build the project architecture. The inception stage involves further input from stakeholders to fully flesh out the requirements on a diagram and determine the product functionality. Regular check-ins will help to ensure that all requirements are built into the design process.

## Slide 7: Iteration (1)
Next up is the iteration phase, also referred to as construction. It tends to be the longest phase as the bulk of the work is carried out here. The developers will work with UX designers to combine all product requirements and customer feedback, turning the design into code. The goal is to build the bare functionality of the product by the end of the first iteration or sprint. Additional features and tweaks can be added in later iterations. This stage is a cornerstone of Agile software development, enabling developers to create working software quickly and make improvements to satisfy the client.

## Slide 8: Iteration (2)
Each phase of the Agile life cycle contains numerous iterations to refine deliverables and deliver great results.
Agile iterations are usually between two and four weeks long, with a final completion date. The workflow of an Agile iteration will typically consist of five steps:
Plan requirements
Develop product
Test software
Deliver iteration
Incorporate feedback

## Slide 9: Release
The product is almost ready for release. But first, the quality assurance team needs to perform some tests to ensure the software is fully functional. These Agile team members will test the system to ensure the code is clean — if potential bugs or defects are detected, the developers will address them swiftly. User training will also take place during this phase, which will require more documentation. When all of this is complete, the product’s final iteration can then be released into production.

## Slide 10: Maintenance
The software will now be fully deployed and made available to customers. This action moves it into the maintenance phase. During this phase, the software development team will provide ongoing support to keep the system running smoothly and resolve any new bugs. They will also be on hand to offer additional training to users and ensure they know how to use the product. Over time, new iterations can take place to refresh the existing product with upgrades and additional features.

## Slide 11: Retirement
There are two reasons why a product will enter the retirement phase: either it is being replaced with new software, or the system itself has become obsolete or incompatible with the organization over time. The software development team will first notify users that the software is being retired. If there is a replacement, the users will be migrated to the new system. Finally, the developers will carry out any remaining end-of-life activities and remove support for the existing software.

## Slide 12: What if we used the Waterfall Approach?
Unlike the agile approach the waterfall approach does not adapt well when there are changes or interruptions mid after the project has already started. The waterfall approach works best when all the details of the project are given up front before the project begins.
This project would have been a disaster if we had used the waterfall approach. This is because the client made changes based on customer requests after the project had started asking for additional details to be added into the assignment. Then the project was interrupted and changed focus to target vacations that were for detox/wellness. This big of a change would have major consequences if we were using the waterfall approach.

## Slide 13: Choosing Waterfall or Agile?
Waterfall Approach: Should only be chosen when all of the project details are known up front and they will not be changing once the project has started.
Agile Approach: Should be chosen if all of the project details are not known up front and changes will be occurring throughout the project.

## Slide 14: Work Cited
Wrike, Inc. (2006) The Agile Software Development Life Cycle. https://www.wrike.com/agile-guide/agile-development-life-cycle/